## Slide 1
WorkAgent-RSI 整体框架与训练计划
Phase 2 设计交付
2026-09-23
Notes: Source: Phase 2 Markdown design and training plan in this repository.

## Slide 2
RSI 定义与边界
RSI 指版本化技能和 harness 的持久改进。
当前自动化范围为 L1 和受控 L2。人类保留目标、评估、资源和高风险发布权。
模型权重自训、目标自修改和无限制 evaluator 共演化不在当前范围。
Notes: Source: Phase 2 Markdown design and training plan in this repository.

## Slide 3
系统架构
Benchmark
Runner
Executor
Office
Trace and
Artifacts
Candidate
Generator
Verifier and
Evaluator
Promotion and
Registry
Frozen evaluator and protected tests remain outside candidate control
Notes: Source: Phase 2 Markdown design and training plan in this repository.

## Slide 4
RRSI 正则化
Proposal side
退火原子编辑预算
证据感知归因
停滞时结构化探索
Selection side
泄漏筛查
噪声带门槛
成本感知接受
无效组件剪枝
Notes: Source: Phase 2 Markdown design and training plan in this repository.

## Slide 5
证据与版本数据流
Run manifest
Trace and artifact
Diagnosis
Candidate
Evaluation
Decision
Skill version
每个节点记录 schema、版本、Git commit 和内容 hash
Notes: Source: Phase 2 Markdown design and training plan in this repository.

## Slide 6
训练与评估阶段
A 30-task pilot：验证环境、schema 和 grader
B Excel closed loop：先验证客观断言与晋级机制
C Word/PPT expansion：加入 OOXML、渲染和视觉检查
D Transfer：冻结技能后测试新模板、跨域和第二 executor
Notes: Source: Phase 2 Markdown design and training plan in this repository.

## Slide 7
实验矩阵
12 个计划实验
7 个 P0：核心闭环与 RRSI 消融
4 个 P1：验证器、artifact evaluator、迁移与泄漏
1 个 P2：Word 和 PowerPoint 全量扩展
主要比较：完整 WorkAgent-RSI 对单体 Self-Refine
Notes: Source: Phase 2 Markdown design and training plan in this repository.

## Slide 8
资源与 Go No-Go
本机：16 核 CPU、16 GB RAM、8 GB VRAM
用途：编排、Office 处理、渲染和轻量模型
Pilot 基线约 540 run units，Excel candidate evaluation 上限约 2160 run units
只有 evaluator 可用、保护边界有效、候选可复现且成本获批，才进入 main study
Notes: Source: Phase 2 Markdown design and training plan in this repository.

## Slide 9
风险与 Phase 3 门禁
主要风险
provider 和 Office 引擎差异
视觉 judge 对字体与渲染敏感
有限任务上的自适应过拟合
skill library 检索漂移
Phase 3 需要确认数据许可证、provider、Office engine、预算和隐藏集治理
Notes: Source: Phase 2 Markdown design and training plan in this repository.